Reqy requirement traceability matrix artifact

A major artifact for traceability is the requirement traceability matrix (RTM). Requirements tracing is the process of documenting the links between the requirements for the system being built and the artifacts developed to implement and verify those requirements.
# Change history
Date	Name	Description	Reason
2012-08-02	Oliver	Initial document
2012-08-07	oliver	Replaced complete column with status and removed Description	Better to show status, as not all requirements or packages may require all document types to be considered approved. The description colum was removed as it cluttered the report

# Table of contents

# Overview
Requirements tracing helps the project team to understand which parts of the design and code implement the user's requirements, and which tests are necessary to verify that the user's requirements have been implemented correctly.

In the diagram, based on the requirements the design is carried out and based on the design, the codes are developed. Finally, based on these the tests are created. At any point of time , there is always the provision for checking which test case was developed for which design and for which requirement that design was carried out. Such a kind of Traceability in the form of a matrix is the Traceability Matrix.
# Template example
Requirement name	Status	Use case	Design	Code ref	Test case	Acceptance test
1.1 My requirement	approved	1.1_UC	Design/Not much use.doc	Code/modulex/test.py	Testcase/1.1.2-tc.txt	Acceptance/1.1_ac.txt
1.2 My other requirement	implementation			Code/moduley/fine.py

First requirement is complete because the requirement has one or more traces for each artifact type. The second is incomplete because it is missing several traces. The traceability matrix provides an overview of the projects completeness in terms that is understandable to the client.